# Team capacity optimization planner

## Overview

This tool is designed to help you take a strategic, team-wide view of how work is distributed, where capacity gaps or overload exist, and how to align resourcing with goals.

It bridges the gap between people planning and operational delivery by making capacity visible, measurable, and actionable.

When done well, this type of planning improves:

- Performance and productivity

- Employee satisfaction and engagement

- Burnout prevention and retention

- Cross-functional alignment

Use this planner:

- At the start of a new quarter or planning cycle

- When project priorities shift significantly

- After hiring or losing team members

- When you're seeing signs of strain, missed deadlines, or uneven workloads

- During budgeting or resourcing conversations with leadership

## 1. Define your planning period and priorities

Instructions: Set the scope and context for your capacity review.

Planning period:  ____________________________ (e.g. Q3, Sprint 14, Sep–Oct)

Business priorities this cycle:

→  ______________________________________________

→ ______________________________________________

→ ______________________________________________

Known constraints or pressures (e.g. holidays, launches, hiring gaps):

→ ______________________________________________

→ ______________________________________________

## 2. Map priority workstreams and owners

Instructions: Identify the key workstreams/projects and who owns or contributes to them.

| Workstream/project | Description | Owner(s) | Team members involved | Time sensitivity (High/Med/Low) |
| --- | --- | --- | --- | --- |
| Product launch campaign | New product GTM across channels | Jamie | Alex, Sam, Nina | High |
| Internal ops redesign | Streamline meeting and reporting processes | Taylor | Ops + HR | Medium |
| Customer insight report | Quarterly customer data deep-dive | Sam | Data + CS | Low |

Use this to visualize where your team is focused and spread thin.

## 3. Establish shared BAU categories and definitions

Instructions: Before assessing individual capacity in the next section, define a consistent set of Business-As-Usual (BAU) categories that all team members will use when reporting their weekly time allocation. This ensures clarity, comparability, and avoids ambiguity in how BAU work is labeled.

Step 1: Create team-wide BAU categories
List the core recurring activities that form the majority of day-to-day work. Example for a marketing team:

- Emails & admin

- Copywriting & content production

- Socials management & scheduling

- Internal meetings & collaboration

- Project-based work

- Reactive requests/inbound

- Reporting & analytics

- Stakeholder communication

Team BAU categories for this cycle:
 → ______________________________________________
 → ______________________________________________
 → ______________________________________________
 → ______________________________________________
 → ______________________________________________

Step 2: Define what belongs in each category

Provide clear descriptions so everyone is tagging their time consistently.

→ Category name: ______________________________________________

Definition: ______________________________________________________

Examples of tasks included: ______________________________________

(Repeat as needed)

## 4. Assess current individual capacity and allocation

Instructions: Review how each person’s time is currently allocated across projects, BAU work, and non-project contributions.

| Team member | Total available hours/week* | % Allocated to projects | % Allocated to BAU | Stretch risk (L/M/H) | Notes |
| --- | --- | --- | --- | --- | --- |
| Alex | 38 | 70% | 30% | High | Working overtime for last 2 weeks |
| Sam | 35 | 40% | 50% | Medium | Asked for more strategic tasks |
| Taylor | 32 (adjusted for PTO) | 80% | 10% | High | Needs admin support |

*Adjust hours for part-time, PTO, or flexible arrangements

NB: Pay attention to hidden work like people management, mentoring, or cross-team support.

## 5. Spot inefficiencies and capacity risks

Prompts to guide analysis:

- Who is at or over 90% allocation consistently?

- Who has space for new work or development opportunities?

- Are high-priority projects under-resourced?

- Are BAU or reactive tasks crowding out strategic work?

- Are we relying too heavily on specific individuals or skillsets?

| Observation or concern | Impact or risk | Suggested follow-up |
| --- | --- | --- |
| Alex overloaded again | Burnout risk, quality issues | Shift admin work, limit meetings |
| Taylor carrying all ops work | No redundancy | Cross-train junior staff or add backup |
| Customer insight project light on resources | May not meet deadline | Reallocate 5 hours/week from Sam |

## 6. Plan and implement adjustments

Instructions: Based on the analysis, define what needs to shift, what support is required, and who will do what by when.

| Action or adjustment | Owner | Deadline | Dependencies or approvals needed |
| --- | --- | --- | --- |
| Reassign ops tasks to junior analyst | Taylor | Next Friday | Training time from Taylor |
| Request freelance design support | Alex | EOD Tuesday | Budget approval from finance |
| Cancel non-essential team reporting meeting | Manager | Immediately | Communicate to all |

## 7. Build in buffer and flexibility

Even the best plans hit roadblocks. Account for reactive work, sick days, delays, and scope creep.

Prompts:

- Can you build 10–15% unallocated “buffer” into team schedules?

- Are there projects that can be paused or sequenced later if needed?

- Have you planned contingencies for key-person risk?

| Buffer strategies | Owner | Notes |
| --- | --- | --- |
| Block 3 hours/week per person for flex | Each team member | Adjust calendar visibility |
| Maintain backlog of “nice-to-haves” | Project manager | Revisit mid-quarter |
| Document SOPs to reduce key-person reliance | Alex | End of month |

## 8. Set review rhythm and feedback loops

To make capacity planning stick, it needs to become a regular conversation—not a quarterly panic.

Prompts:

- How often will you review team capacity? (weekly/monthly?)

- What data will you track? (e.g. time tracking, check-in pulse, workload scores)

- How will team members raise concerns between reviews?

| Check-in format | Frequency | Owner | Notes |
| --- | --- | --- | --- |
| 15-min “Capacity Corner” in weekly team meeting | Weekly | Manager | Green/Amber/Red system |
| Monthly project resourcing review | Monthly | Ops lead | Flag scope drift or overload early |